## AI-Vendor Runway-Risk Scorer
A financial-signal recipe for the Mycroft system

## 1. What We Are Building

The AI-Vendor Runway-Risk Scorer is a Mycroft recipe that reads a company’s validated funding and financial signals and produces a sourced runway-risk brief, then stops at a human decision gate.

The system computes the inputs needed to assess financial risk; a human procurement or finance reviewer makes the final decision. The tool will never declare a vendor “safe” or “risky.” This separation between mechanical analysis and human judgment is a core design principle of the project (Snickerdoodle P1), not a limitation.

### Core Components

The project will deliver:

- Recipe: recipes/runway-risk-scorer.md with complete lifecycle frontmatter and the five core metrics defined as steps.

- Step scripts: Ingest, shape-validation, and scoring scripts hardened from the existing working prototype.

- Two rigor metrics:

  - Trailing-window backfill to provide historical context for “months since last raise.”

  - Signal-velocity delta to identify whether company signal activity is accelerating or becoming quieter.

- Two outputs per run (P5):

  - A human-readable, sourced runway-risk brief.

  - A machine-readable JSON signal.

- Evidence artifacts:

  - RUN_LOG.md run log.

  - Source-freshness audit identifying stale or dead source links.

  - Pre-registered validation note committed before execution.

  - 3–5 deliberate break tests demonstrating safe failure on invalid or incomplete input.

- Attestation record: An honest Tested / Did-not-test / Broke-and-fixed write-up delivered through a pull request to the upstream Mycroft repository.

## 2. Problem Statement

Companies increasingly depend on AI vendors—including model providers, AI infrastructure companies, and tooling startups—and integrate these vendors into their products under the assumption that the vendor will remain financially viable throughout the contract period.

Many of these vendors are private, venture-funded startups that rely heavily on raised capital rather than profitability. When a vendor approaches the end of its financial runway, it may quietly:

- Slow or stop product development.

- Reduce its workforce.

- Be acquired.

- Change strategic direction.

- Reduce support for products or services that customers depend on.

Today, this risk is often assessed manually using scattered news, funding information, and individual judgment. There is no consistent, sourced method for answering a basic procurement question:

“How financially fragile is this vendor, and what evidence supports that assessment?”

The underlying signals exist—funding rounds, funding stages, layoffs, executive departures, and other company events—but they are not consistently gathered, dated, sourced, and presented in a format that allows a human reviewer to make a quick, defensible decision.

Within the Mycroft repository, there is currently no standalone recipe that computes vendor runway signals as a sourced, evidence-first, human-gated artifact.

This project aims to build that capability.

## 3. What It Computes

The scorer focuses on facts and signals, not automated verdicts.

| # | Metric | What It Measures |
| --- | --- | --- |
| 1 | Total Raised | Sum of validated funding rounds, with each round citing its source |
| 2 | Months Since Last Raise | Time elapsed since the company’s most recent funding event |
| 3 | Funding-Stage Trend | Reported progression in funding stage or evidence of a funding-stage stall |
| 4 | Distress Indicators | Count of relevant indicators such as layoffs, security issues, or executive departures |
| 5 | Signal Freshness | Age of the most recent validated financial/company signal |

### Data Integrity Principles

- Every computed number must cite its source (P3).

- Missing information is reported as UNKNOWN, never guessed.

- Unvalidated signals are excluded from scoring (P2).

- The output presents evidence and signals rather than a financial-risk verdict.

- The final determination remains with the human reviewer at the decision gate.

The goal is to provide the reviewer with a concise, evidence-backed view of the company’s financial signals—not to replace financial or procurement judgment.

## 4. Project Outcome

At completion, the project will deliver a working, evidence-backed Mycroft recipe and the artifacts required to demonstrate that it operates honestly and safely.

### Deliverables

- Runnable Recipe

  - recipes/runway-risk-scorer.md

  - Complete lifecycle frontmatter.

  - Five core financial/runway metrics.

  - Defined inputs, processing steps, and outputs.

- Dual Output Format (P5)

  - Human-readable runway-risk brief.

  - Machine-readable JSON signal for downstream processing.

- Evidence of Correctness

  - Run log.

  - Source-freshness audit.

  - Pre-registered validation note.

  - Deliberate break tests demonstrating safe failure behavior.

- Lifecycle Status

  - Recipe reaches RUNNABLE-SAMPLE.

  - Runs end-to-end against schema-matched sample data.

  - Execution is documented through a reproducible run log.

- Upstream Contribution

  - Pull request submitted to the upstream Mycroft repository.

  - Work documented on the team board.

  - Honest attestation describing what was tested, what was not tested, and what was fixed.

### One-Line Outcome

A reviewer can point the recipe at a vendor’s validated signals and receive a sourced runway-risk brief in seconds—replacing a manually assembled guess with a fast, defensible, evidence-first view, while leaving the final decision to a human.

## 5. Scope and Honest Limitations

### In Scope

The initial implementation focuses on:

- Private, venture-funded AI vendors.

- Funding and financial signals.

- Company distress indicators.

- Historical funding activity.

- Signal freshness and velocity.

- Evidence-backed, human-readable reporting.

- Machine-readable downstream signals.

### Out of Scope

- Profitable public companies where traditional public financial reporting provides a different risk model.

- Automated financial decisions.

- Automated vendor approval or rejection.

- Full financial forecasting or valuation.

- Declaring a vendor “safe” or “risky.”

### Known Limitations

RUNNABLE-SAMPLE is the target ceiling for this project.

The project will not claim VERIFIED status because verification requires live data and independent attestation outside the control of a single contributor.

This is intentionally a first-pass financial-signal filter, not a complete financial model. The metrics provide a rough proxy for runway-related risk. Because of this limitation, a human decision gate is required.

### Data Source Considerations

The sample implementation will use schema-matched synthetic data.

A future live implementation could incorporate sources such as:

- News data.

- Funding databases/signals.

- SEC/EDGAR data where applicable.

However, private startups often have limited EDGAR coverage. Therefore, a live implementation would likely rely heavily on news and funding signals, with confidence levels attached to the underlying signals.

## 6. Delivery Plan

The project is planned over five weeks.

| Week | Outcome | Lifecycle Gate |
| --- | --- | --- |
| Week 1 | Draft recipe with complete frontmatter, five metrics, and features represented as typed TODOs | Team confirms project is wanted |
| Week 2 | Harden prototype into step scripts and add machine-readable JSON output | DRAFT → SPECIFIED |
| Week 3 | Add trailing-window backfill and signal-velocity delta; commit pre-registered validation note before testing | — |
| Week 4 | Add source-freshness audit and break tests; execute complete sample run | SPECIFIED → RUNNABLE-SAMPLE |
| Week 5 | Complete attestation record, open upstream pull request, and update team board | Contribution delivered |

## 7. Existing Starting Point

A working prototype and schema-matched sample dataset are already built and runnable.

These components form the initial RUNNABLE-SAMPLE core of the project. The remaining work focuses on hardening the implementation, improving rigor, adding evidence artifacts, validating failure behavior, and preparing the contribution for the upstream Mycroft repository.

## 8. Guiding Principle

The central principle of this project is:

Automate the evidence gathering and computation, not the judgment.

The AI-Vendor Runway-Risk Scorer should make financial signals easier to collect, validate, calculate, source, and review. It should not pretend that a handful of signals can replace the judgment of a procurement or finance professional.

The result is a system that is faster than manual research, more consistent than memory-based assessment, and transparent about what it knows, what it does not know, and what still requires human judgment.